**Profile Creation (14hrs)**

The platform requires the ability to create profiles individually or by bulk, using Excel or Txt.

* **Upload profiles from files: 8hrs**
* **Create individual profiles: 6hrs**

**LinkedIn API – Phase II?**

Users can link their LinkedIn and the system will update the user’s information based on the LinkedIn profile information. A developer’s account is needed, once approved we can use it. (More Research needed)

Not in this phase

**ZeeMap Integration – Phase I (8hrs, considering even use a different platform)**

The homepage of the platform will feature an embedded zeemap.

**Push Notifications (12Hrs)**

The system should enable the admin to push notifications to the user or group of users. Notifications will also be sent to their preferred email.

**Grouping and/or badging (16hrs)**

The admin can group users into categories such alumni, current students

* **12hrs group creation**
* **12hrs adding users to groups**

**Search function – Phase I (10hrs)**

Profiles should be searchable by:

* Name
* Country
* Date of graduation
* Major
* Company
* Status: current or alumni
* By group

🡪 database design **(6hrs (Assuming we do not have the one Daniel has created).**

)

**Check permissions before creating a profile – phase I (Part of profile creation)**

If added individually, the user should check a few permissions before successfully creating the profile.

When added in bulk, users will need to check those permissions to become an active user.

Consents wording---display to users with button (accept/decline) flag in database ---accepted, true or false

**Schedule of events – Calendar Widget - Phase I (14hrs)**

The admin can add events to the calendar and push notifications to the users or group of users. Events such as a recruiting event or a planned reunion. Google calendar?

**Adding videos and pictures for moderation (20 hrs to create proper flow)**

Users can upload pictures and videos, but the admin has to approve before they are published

- Picture and Video management tools- sara and drilon look up tools

**Emergency Fund (12hrs)**

Actors can pledge to donate money via the system at any point and a notification will be sent to them with instructions, as well as a notification sent to the admin about that pledge.

Badge displayed

# System Actors

1. Users can be:

Active Users

All users who have checked the permissions are considered active users

Inactive Users

Users added but did not accept the permission clauses

1. Administrator

The system will have one or more administrators with full access to the platform’s data

1. Alumni

Alumni are users who will have a graduation date and who will hold different roles (undefined)

1. Current students

Current students who haven’t graduated yet, they will have limited access to the platform (undefined) uww email only

1. Recruiter

This actor will be an alumni with added benefits in the system.

Enabled by the admin in the database as a checkbox. Manager screen.

# Outstanding Issues

Check if the profile is real.

Security in the server.

Infrastructure (Buy the domain name, Buy an account with Hostgator/GoDaddy, Who’s going to set up this).